Change Request Form

|  |  |  |  |
| --- | --- | --- | --- |
| Project Name | Dr. Java/MOCD | Date | **03/15/19** |
| Project Number | 3 | Requestor | Tina Pazaj |
| Project Manager | Jensen Hung | Project Owner | Dave Bockus |

| Describe the Requested Change |
| --- |
| Increase the maximum threshold of sensitivity that the software detects as plagiarism to give | |
| users a larger spectrum when choosing the amount of plagiarism, they would like to be | |
| highlighted. | |

| Describe the Reason for the Request | |
| --- | --- |
| Minimum/maximum percentage of acceptable and unacceptable plagiarism differs between user, | |
| organization, and guidelines. Allow users a larger spectrum/maximum to choose their own percent | |
| age. | |
| Describe Alternative Options | |
| Risk Identification/Analysis | |
| An increase in plagiarism sensitivity runs the risk of higher false positive/results. Documents with | |
| a large amount of formulas, for example, could possibly produce incorrect results. | |
|  | |
|  | |
| Impact Analysis | |
| Work Products to be Modified | Version Number |
| 1. System’s overall behavior | 1.0 |
| 2. Webpage results | 1.0 |
| 3. |  |
| *Describe the impact of the suggested change to work that is already complete.* | |

| Quality Impact | | | |
| --- | --- | --- | --- |
| Additional Quality Assurance or Quality Control Activities | | | |
| 1. Increase in QA testing required to ensure system does not produce false-positives | | | |
| 2. | | | |
| 3. | | | |
| *Describe the impact of the change to quality assurance activities and quality control activities.* | | | |
| Schedule Impact | | | |
| New Deliverables Description | Effort Hours | Date Required | Impact to Other Delivery Dates |
| 1. Increase sensitivity threshold | 1 | 27/03/19 |  |
| 2. |  |  |  |
| 3. |  |  |  |
| *Based on the impact, state the estimated date for implementing the requested change. State the new estimated project completion date.* | | | |

| Budget Impact | | | |
| --- | --- | --- | --- |
| New Deliverables Description | Lessen or Eliminate Other Expenses? Please describe. | Cost of New Deliverable | Total |
| 1. Increase in testing |  |  |  |
| 2. Possible increase in bug fixes |  |  |  |
| 3. |  |  |  |
| *Describe the overall impact to budget/cost.* | | | |

| Decision | | | | |
| --- | --- | --- | --- | --- |
|  |  |  |  |  |
|  |  | Approved |  | Rejected |
|  |  |  |  |  |
|  | X | Approved with modifications |  | Deferred |
|  |  |  |  |  |
| Justifications | | | | |
|  | | | | |
| *Additional Comments* | | | | |
|  | | | | |

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Approver’s Printed Name Date

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Title

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Signature

For additional project management templates visit [www.mypmllc.com/project-management-resources/free-project-management-templates](http://www.mypmllc.com/project-management-resources/free-project-management-templates).